Insurance Fraud Detection System

A Machine Learning-Based Claims Verification Platform

Project Development Documentation

Sprint Planning · Architecture · DFD · Requirements · Ideation · Empathy Maps

Smart Bridge Project

Date: March 9, 2026

Department of Computer Science & Engineering

Prepared by:

Shruti Garg

Hardik Bharal

Tanishq Patwal

Suhail Akhtat

# Chapter 1: Project Planning Phase

The Project Planning Phase establishes the foundational structure for the development of the Insurance Fraud Detection System. Using an Agile Scrum methodology, the work is decomposed into a four-sprint cycle spanning the complete development lifecycle: from raw dataset preprocessing and exploratory analysis through model training, Flask backend construction, and finally frontend UI integration. This phase documents the Product Backlog, Sprint Schedule, Story Point estimations, team velocity, and Burndown analysis.

| Field | Details |
| --- | --- |
| Date | March 9, 2026 |
| Project Name | Insurance Fraud Detection System |
| Methodology | Agile Scrum — 4 Sprints of 6 working days each |
| Total Story Points | 40 points across 4 sprints |

## 1.1 Agile Methodology Justification

The Insurance Fraud Detection System was developed using the Agile Scrum methodology for the following reasons. The system spans four technically distinct domains — data engineering, machine learning model development, web backend construction, and frontend UI integration — each requiring iterative validation before the next can begin. Scrum's sprint-based structure allows each domain to be completed, tested, and integrated incrementally, reducing integration risk. The fraud detection context also demands frequent review cycles; each sprint review validates the model's fraud detection performance against baseline accuracy thresholds before development proceeds.

## 1.2 Product Backlog and Sprint Schedule

The complete Product Backlog is organized into four Functional Epics, each mapped to a dedicated sprint. Story Points are estimated using the Fibonacci scale based on complexity, effort, and risk.

| Sprint | Epic | ID | User Story / Task | SP | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Dataset & EDA | USN1 | As a data engineer, I can load the raw 1,000-record Kaggle CSV into a Pandas DataFrame and inspect its shape, column types, and null counts. | 2 | High |
| Sprint 1 | Dataset & EDA | USN2 | As a data engineer, I can replace all '?' placeholder values with NaN and confirm the missing value counts per column before imputation. | 2 | High |
| Sprint 1 | Dataset & EDA | USN3 | As a data engineer, I can drop the _c39 column (100% missing) and impute remaining numerical nulls with column medians and categorical nulls with column modes. | 2 | High |
| Sprint 1 | Dataset & EDA | USN4 | As a data engineer, I can remove outliers from all numerical columns using the IQR method and confirm reduced dataset shape after cleaning. | 3 | High |
| Sprint 1 | Dataset & EDA | USN5 | As a data analyst, I can produce a fraud distribution plot, claim amount histogram, and boxplot comparing claim amounts between fraud and genuine categories. | 2 | Medium |
| Sprint 2 | Feature Eng. | USN6 | As a data engineer, I can compute a correlation heatmap of all numerical features and identify pairs with correlation exceeding 0.85 for removal. | 2 | High |
| Sprint 2 | Feature Eng. | USN7 | As a data engineer, I can apply LabelEncoder to all categorical columns and confirm zero object-type columns remain in the encoded feature matrix. | 2 | High |
| Sprint 2 | Feature Eng. | USN8 | As a data engineer, I can perform a stratified 80/20 train-test split and apply StandardScaler on training data, transforming (not fitting) the test set. | 3 | High |
| Sprint 2 | Feature Eng. | USN9 | As an ML engineer, I can train, evaluate, and tabulate results for all 6 candidate algorithms (Decision Tree, Random Forest, KNN, Logistic Regression, Naive Bayes, SVM) recording both train and test accuracy. | 5 | High |
| Sprint 2 | Feature Eng. | USN10 | As an ML engineer, I can auto-select the best model by test accuracy and serialize it as best_insurance_fraud_model.pkl using Joblib. | 2 | High |
| Sprint 3 | Model Eval. | USN11 | As an ML engineer, I can generate confusion matrices and classification reports for each of the six evaluated models on the test set. | 3 | High |
| Sprint 3 | Model Eval. | USN12 | As an ML engineer, I can perform 5-fold cross-validation using the Random Forest model and record mean accuracy and standard deviation. | 2 | High |
| Sprint 3 | Model Eval. | USN13 | As an ML engineer, I can run side-by-side prediction comparison across all six models on the first 10 test samples and validate output consistency. | 2 | Medium |
| Sprint 3 | Model Eval. | USN14 | As an ML engineer, I can generate a feature importance bar chart from the Random Forest model showing the top 10 most predictive fraud indicators. | 2 | Medium |
| Sprint 4 | Flask UI | USN15 | As a backend developer, I can initialize a Flask application that loads best_insurance_fraud_model.pkl at startup and prints the expected feature count. | 2 | High |
| Sprint 4 | Flask UI | USN16 | As a backend developer, I can implement a /predict POST route that reads age, months, premium, and claim values from request.form and constructs a 36-element feature vector. | 3 | High |
| Sprint 4 | Flask UI | USN17 | As a UI developer, I can build an index.html template with an input form for the 4 claim parameters and a result display section showing Fraudulent Claim or Genuine Claim. | 3 | High |
| Sprint 4 | Flask UI | USN18 | As a UI developer, I can verify the full end-to-end flow from form submission to rendered classification result in the browser on the local development server. | 2 | High |

## 1.3 Sprint Tracker and Velocity Analysis

1.3.1 Sprint Summary Table

| Sprint | Total SP | Duration | Start | End (Planned) | SP Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | Day 1, Week 1 | Day 6, Week 1 | 11 / 11 |
| Sprint-2 | 14 | 6 Days | Day 1, Week 2 | Day 6, Week 2 | 14 / 14 |
| Sprint-3 | 9 | 6 Days | Day 1, Week 3 | Day 6, Week 3 | 9 / 9 |
| Sprint-4 | 10 | 6 Days | Day 1, Week 4 | Day 6, Week 4 | 10 / 10 |
| Total | 44 | 24 Days | — | — | 44 / 44 |

1.3.2 Velocity Calculation

With each sprint delivering its full story-point allocation across a 6-day window:

Average Velocity (AV) = Total Story Points / Number of Sprints = 44 / 4 = 11.0 story points per sprint

Velocity per Day = Sprint Story Points / Sprint Duration ≈ 11.0 / 6 ≈ 1.83 story points per day

The team maintained a consistent velocity with zero sprint carryover, indicating effective sprint sizing and scope management throughout the project lifecycle.

1.3.3 Burndown Analysis

The actual burndown closely tracked the ideal line across all four sprints, confirming that velocity estimates were accurate and sprint scopes were well-defined. Sprint-2 (Feature Engineering & Model Training, 14 SP) had the highest story point value and was completed on schedule due to pre-structured Jupyter notebook activities. No story carryover was recorded in any sprint.

# Chapter 2: Project Design Phase-I — Solution Architecture

Solution Architecture defines the high-level blueprint bridging the business problem (rapid, automated insurance fraud screening) with the technical solution (a three-tier Flask machine learning web application). This chapter documents architectural goals, the system diagram, component-technology mapping, and the rationale for each key architectural decision.

## 2.1 Architectural Goals

| Goal | Description | Achieved By |
| --- | --- | --- |
| Modularity | Each tier operates independently | 3-tier separation of concerns |
| Fraud Detection Accuracy | Maximize identification of fraudulent claims | Best-model auto-selection from 6 algorithms |
| Statelessness | No claim data stored on server | In-memory inference only |
| Portability | Runs on Windows, Linux, macOS | Python + Flask cross-platform stack |
| Low Latency | Results within sub-second response | Decision Tree O(log n) inference |
| Deployability | Zero-retraining web deployment | Joblib .pkl serialized model |

## 2.2 Three-Tier Architecture Overview

The system is structured as a three-tier application:

- Tier 1 — Presentation Layer: HTML5/CSS3 frontend with a 4-field claim submission form. Renders prediction results returned by the Flask backend.

- Tier 2 — Application Logic Layer: Python Flask backend responsible for form parsing, feature vector construction (36-element zero-padded array), and model inference orchestration.

- Tier 3 — ML Engine Layer: Serialized DecisionTreeClassifier loaded from best_insurance_fraud_model.pkl via Joblib. Returns binary classification (0 = Genuine, 1 = Fraudulent).

## 2.3 Component Technology Mapping

| # | Component | Description | Technology |
| --- | --- | --- | --- |
| 1 | User Interface | 4-field claim form; prediction result display | HTML5, CSS3 |
| 2 | Web Framework | HTTP routing, POST form parsing, template rendering | Python 3.x, Flask 2.x |
| 3 | Feature Construction | 36-element vector with 4 known values + zeros | Python, NumPy |
| 4 | ML Inference Engine | Binary fraud classification (0=Genuine, 1=Fraud) | Scikit-learn DecisionTreeClassifier |
| 5 | Model Persistence | Serialized model for zero-retraining deployment | Joblib (best_insurance_fraud_model.pkl) |
| 6 | Data Engineering | Dataset loading, cleaning, outlier removal, EDA | Pandas 1.3+, NumPy 1.21+ |
| 7 | Feature Engineering | Label encoding, StandardScaler, correlation pruning | Scikit-learn LabelEncoder, StandardScaler |
| 8 | Visualization | Fraud distribution plots, correlation heatmaps, confusion matrices, feature importance charts | Seaborn 0.11+, Matplotlib 3.4+ |

## 2.4 Architectural Decision Log

| Decision | Rationale | Alternatives Rejected | Impact |
| --- | --- | --- | --- |
| Decision Tree as best model | Achieved highest test accuracy among all six evaluated algorithms in the auto-selection loop | Random Forest (higher memory), SVM (high computation) | Fast inference; interpretable splits |
| Flask over Django | Lightweight microframework sufficient for single-model inference endpoint without ORM overhead | Django (heavy), FastAPI (async not needed) | Minimal deps, fast startup |
| Joblib over Pickle | Optimized for sklearn objects and NumPy arrays; more robust deserialization | Standard pickle | Faster load; sklearn compatibility |
| Zero-padding for feature vector | Allows 4-field form to interface with 36-feature model without input form redesign | Full 36-field form (UX complexity) | Simplified UI; accuracy trade-off |
| Stateless architecture | No claim PII stored; aligns with data minimization principles for financial data privacy | SQL database, session storage | Privacy-by-design |

# Chapter 3: Project Design Phase-II — Data Flow Diagrams & User Stories

A Data Flow Diagram (DFD) is a visual representation of how information moves through a system. This chapter presents three levels of DFD for the Insurance Fraud Detection System: a Level-0 Context Diagram, a Level-1 System Decomposition, and a Level-2 Preprocessing Sub-Process Diagram. A comprehensive User Story inventory with acceptance criteria and sprint mapping follows.

## 3.1 DFD Level 0 — Context Diagram

The Context Diagram presents the Insurance Fraud Detection System as a single process interacting with four external entities: the Insurance Investigator/User (web user submitting claim parameters), the Kaggle Training Dataset (historical labeled claims), the Serialized Model (.pkl file), and the Claims Management System (future integration target).

| External Entity | Data Exchange with System |
| --- | --- |
| Insurance Investigator (Web User) | Inputs: 4 claim parameters (age, months, premium, claim amount) Outputs: Fraud classification result (Fraudulent / Genuine) |
| Kaggle Training Dataset | Provides: 1,000 raw claim records for model training (offline) |
| Serialized Model (.pkl) | Provides: Trained DecisionTreeClassifier loaded at Flask startup |

## 3.2 DFD Level 1 — System Decomposition

The Level-1 DFD decomposes the system into four primary functional processes:

| Process | Name | Input | Output |
| --- | --- | --- | --- |
| P1 | Input Collection & Validation | Form POST with 4 claim parameters | Validated parameter dictionary |
| P2 | Feature Vector Construction | 4 extracted float values | 36-element NumPy feature array |
| P3 | ML Inference — Fraud Classification | 36-element feature array | Binary label: 0 (Genuine) or 1 (Fraudulent) |
| P4 | Result Rendering — Dashboard Assembly | Binary prediction label | HTML page with Fraudulent/Genuine result string |

## 3.3 DFD Level 2 — Feature Construction Sub-Process Detail

The Level-2 DFD expands Process P2 (Feature Vector Construction) into its constituent sub-steps:

- P2.1: Extract float values — age, months, premium, claim — from request.form using float() casting.

- P2.2: Initialize a zero-filled list of length 36 (matching model.n_features_in_).

- P2.3: Assign extracted values to indices 0, 1, 2, and 3 of the feature list.

- P2.4: Convert the list to a NumPy array with shape (1, 36) for model.predict() input.

## 3.4 User Stories

| User Type | Epic | ID | User Story | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Investigator | Claim Assessment | US1 | As an investigator, I can enter claim details and receive an instant fraud classification. | Form POST reaches /predict; result rendered on page |
| Investigator | Result Display | US2 | As an investigator, I can clearly read whether the submitted claim is Fraudulent or Genuine. | prediction_text injected into index.html template |
| Data Engineer | Data Cleaning | US3 | As a data engineer, I can replace '?' values with NaN and impute them without losing records. | df.isnull().sum() shows 0 after cleaning |
| Data Engineer | Feature Eng. | US4 | As a data engineer, I can confirm all categorical columns have been label-encoded and no object-type columns remain. | df.dtypes shows no 'object' columns post-encoding |
| ML Engineer | Model Training | US5 | As an ML engineer, I can train all six algorithms and log train/test accuracy for each. | 6 models trained; accuracy_score logged for each |
| ML Engineer | Best Model | US6 | As an ML engineer, I can auto-select the best model and serialize it as a .pkl file. | best_insurance_fraud_model.pkl created via joblib.dump() |
| ML Engineer | Cross-Val | US7 | As an ML engineer, I can perform 5-fold cross-validation and report mean accuracy with standard deviation. | cv_scores.mean() and .std() printed to console |
| Backend Dev | Flask App | US8 | As a backend developer, the Flask app starts, loads the .pkl model, and serves the form at localhost:5000. | Model loads without error; form renders in browser |
| Backend Dev | Inference Route | US9 | As a backend developer, the /predict route correctly maps prediction 1 to Fraudulent and 0 to Genuine. | prediction[0]==1 returns 'Fraudulent Claim' string |

# Chapter 4: Project Design Phase-II — Solution Requirements

This chapter presents the complete Functional and Non-Functional Requirements specification for the Insurance Fraud Detection System. Functional Requirements define what the system must do; Non-Functional Requirements define the quality constraints under which it must operate.

## 4.1 Functional Requirements

| FR No. | Epic | Sub-Requirements |
| --- | --- | --- |
| FR-1 | Claim Data Input | Web form with 4 labeled claim input fields (age, months as customer, annual premium, total claim amount). Numerical input controls for all fields. Form submit triggers HTTP POST to /predict. |
| FR-2 | Fraud Classification | Binary output: Fraudulent Claim or Genuine Claim. DecisionTreeClassifier inference via deserialized best_insurance_fraud_model.pkl. Inference completed in under 1 second. |
| FR-3 | Feature Vector Construction | 36-element NumPy array constructed from 4 user-provided values. Indices 0-3 populated with age, months, premium, claim. Remaining 32 elements initialized to zero. |
| FR-4 | Result Display | Prediction result rendered as human-readable string in index.html. 'Fraudulent Claim' displayed when prediction = 1; 'Genuine Claim' when prediction = 0. |
| FR-5 | Model Loading | best_insurance_fraud_model.pkl loaded at Flask startup via joblib.load(). Model feature count (n_features_in_) printed to console for verification. Application serves requests immediately after startup. |
| FR-6 | Multi-Model Training | Six supervised models trained during notebook pipeline: Decision Tree, Random Forest, KNN, Logistic Regression, Naive Bayes, SVM. Test accuracy computed for each. Best model automatically identified and saved. |

## 4.2 Non-Functional Requirements

| NFR No. | Category | Requirement | Measure / Target |
| --- | --- | --- | --- |
| NFR-1 | Performance | End-to-end inference response time must remain sub-second for individual claim assessments | Decision Tree O(log n) complexity ensures near-instant prediction |
| NFR-2 | Accuracy | System must deploy the highest-accuracy model from the evaluated candidate set | Best test accuracy from 6-algorithm comparative evaluation |
| NFR-3 | Reliability | No unhandled exceptions during normal inference operations | All error scenarios handled gracefully |
| NFR-4 | Usability | Claim assessment form must be completable in under 1 minute | 4-field simplified form reduces data entry time |
| NFR-5 | Security | No claim data persisted to disk, database, or log files | Stateless in-memory processing architecture |
| NFR-6 | Portability | Application runs without modification on Windows, Linux, macOS | Cross-platform Python + Flask stack; no OS-specific dependencies |
| NFR-7 | Maintainability | Serialized model can be replaced with an updated .pkl without code changes to Flask app | Model loaded via filename constant; hot-swappable .pkl |

## 4.3 Requirements Traceability Matrix

| Req. ID | Requirement | User Story | Test / Validation | Status |
| --- | --- | --- | --- | --- |
| FR-1 | Claim input form | US1 | Manual UI testing | Met |
| FR-2 | Fraud classification | US1, US2 | Prediction output verified | Met |
| FR-3 | Feature vector construction | US9 | np.array shape check | Met |
| FR-5 | Model loading | US8 | App startup without FileNotFoundError | Met |
| FR-6 | Multi-model training | US5, US6 | accuracy_score for all 6 models logged | Met |
| NFR-1 | Sub-second inference | US8 | Timed inference profiling | Met |
| NFR-5 | No data persistence | — | Architecture review | Met |

# Chapter 5: Project Design Phase-II — Technology Stack

## 5.1 Technology Stack — Five-Layer Architecture

- Layer 1 — Presentation: HTML5, CSS3, Jinja2 Templates

- Layer 2 — Application Logic: Python 3.x, Flask 2.x, Gunicorn WSGI, Nginx

- Layer 3 — Feature Engineering: Pandas, NumPy, Scikit-learn LabelEncoder, StandardScaler

- Layer 4 — ML Engine: Scikit-learn DecisionTreeClassifier, Joblib

- Layer 5 — Data and Visualization: insurance_claims.csv, Seaborn, Matplotlib, Jupyter Notebook

## 5.2 Table 1: Solution Components and Technologies

| No. | Component | Description | Technology |
| --- | --- | --- | --- |
| 1 | User Interface | 4-field claim assessment form; prediction result display page | HTML5, CSS3 |
| 2 | Application Logic-1 | HTTP routing, POST form parsing, template rendering — routes: /, /predict | Python 3.x, Flask 2.x |
| 3 | Application Logic-2 | float() extraction of 4 fields; 36-element NumPy feature vector construction | Python, NumPy |
| 4 | ML Inference Engine | Binary classification — Fraudulent (1) vs. Genuine (0) — via Decision Tree model | Scikit-learn DecisionTreeClassifier |
| 5 | Model Persistence | Serialized best model loaded at startup; zero-retraining deployment | Joblib (best_insurance_fraud_model.pkl) |
| 6 | Database | No relational database used. Claims processed statelessly in-memory. Training data stored as CSV. | CSV File (insurance_claims.csv) |
| 7 | Data Engineering | Missing value imputation, '?' replacement, IQR outlier removal, EDA | Pandas 1.3+, NumPy 1.21+ |
| 8 | Feature Encoding | Label encoding of all categorical columns; StandardScaler normalization | Scikit-learn LabelEncoder, StandardScaler |
| 9 | Visualization | Fraud distribution, claim amount histograms, correlation heatmaps, confusion matrices, feature importance plots | Seaborn 0.11+, Matplotlib 3.4+ |
| 10 | Infrastructure | Development: Flask built-in server on port 5000. Production: Gunicorn + Nginx. | Gunicorn, Nginx, Ubuntu 22.04 LTS |

## 5.3 Table 2: Application Characteristics

| No. | Characteristic | Description | Technology |
| --- | --- | --- | --- |
| 1 | Open-Source Stack | All components use freely available, community-maintained libraries. No proprietary dependencies required. | Python, Flask, Scikit-learn, Pandas, NumPy, Joblib |
| 2 | Stateless Architecture | No claim data written to disk or database. All inference performed in-memory. Aligns with financial data privacy requirements. | In-memory Flask request/response cycle |
| 3 | Scalable Design | Three-tier separation allows independent scaling. Flask backend scales horizontally via Gunicorn worker processes. | Gunicorn multi-worker, Nginx load distribution |
| 4 | Performance | Decision Tree inference scales as O(log n) — near-instant per single claim request. Model loaded once at startup and held in memory. | In-memory model caching, WSGI request handling |

# Chapter 6: Ideation Phase — Brainstorm & Idea Prioritization

The Ideation Phase documents the creative and analytical process through which the team arrived at the final design of the Insurance Fraud Detection System. This chapter covers problem statement formulation, the structured brainstorming session with idea grouping by theme, and the formal Importance vs. Feasibility prioritization matrix.

## 6.1 Problem Statement

The team addressed the following core 'How Might We' problem statement:

"How might we provide rapid, data-driven insurance fraud detection to claims investigators in both real-time and batch processing contexts, ensuring fraudulent claims are flagged with high accuracy and actionable classification outputs are delivered instantly?"

## 6.2 Brainstorming — Idea Listing by Theme

| Theme | Ideas Generated |
| --- | --- |
| Data Source | Kaggle insurance claims dataset · Insurance company EHR export · Synthetic record generation (SMOTE) · UCI ML repository · Government fraud incident reports |
| ML Algorithm | Decision Tree · Random Forest · Support Vector Machine · K-Nearest Neighbours · Naive Bayes (Gaussian) · Logistic Regression · Gradient Boosting (XGBoost) · Ensemble Voting Classifier |
| Input Method | Web form (HTML5) · REST API (JSON POST) · CSV batch upload · Mobile app · Insurance CRM integration · Chatbot interface |
| Output Format | Binary result display · Fraud confidence score · Color-coded risk dashboard · PDF investigation report · Email alert · EMR/CRM system integration |
| Deployment | Local Flask server · Docker container · AWS EC2 · Heroku PaaS · Azure App Service · On-premise insurance server |
| Explainability | SHAP feature importance · Confusion matrix reporting · Per-class confidence scores · Feature contribution visualization · Audit trail logging |

## 6.3 Idea Prioritization Matrix

| Idea | Importance | Feasibility | Quadrant | Decision |
| --- | --- | --- | --- | --- |
| Decision Tree model (best accuracy) | Very High | Very High | Do First | Selected — Sprint 2 |
| HTML5 web form interface | Very High | Very High | Do First | Selected — Sprint 4 |
| Kaggle dataset as training source | High | Very High | Do First | Selected — Sprint 1 |
| 6-algorithm comparative evaluation | High | High | Do First | Selected — Sprint 2 |
| Joblib model serialization | High | High | Do First | Selected — Sprint 2 |
| REST API (JSON endpoint) | Medium | High | Plan | Future Sprint |
| Fraud confidence/probability score | High | Medium | Plan | Future Enhancement |
| SHAP explainability layer | High | Low | Plan | Future Enhancement |
| CRM / EMR system integration | Very High | Low | Plan | Future Enhancement |
| Mobile app (Flutter) | Medium | Low | Defer | Future Version |
| Neural Network / Deep Learning model | Medium | Low | Defer | Dropped — data insufficient |

# Chapter 7: Ideation Phase — Define the Problem Statements

This chapter formalizes the Customer Problem Statements for the three primary user personas of the Insurance Fraud Detection System using the structured I am / I'm trying to / But / Because / Which makes me feel template.

| PS | I am | I'm trying to | But | Because | Which makes me feel |
| --- | --- | --- | --- | --- | --- |
| PS-1 | An insurance claims investigator responsible for reviewing high volumes of submitted claims daily | Instantly identify which claims in my queue are likely fraudulent so I can prioritize manual investigation | It takes too long to manually evaluate all claim parameters against known fraud patterns | There is no automated, real-time fraud risk scoring tool integrated into the claims workflow | Overwhelmed, under pressure, and concerned that fraudulent claims are slipping through undetected |
| PS-2 | An insurance underwriter assessing risk for policy renewals based on past claim records | Quickly determine whether a policyholder's claim history indicates a fraud-prone risk profile | Historical claim analysis is manual and there is no data-driven fraud scoring tool available | Our current tools only flag claims after investigation, not proactively at the underwriting stage | Frustrated that fraud risk is not quantified until after payouts have been made |
| PS-3 | A fraud analytics manager overseeing the deployment of fraud detection tools across regional offices | Deploy a cost-effective, accurate fraud screening tool across all claims processing centers without specialist vendor hardware | Commercial fraud detection platforms are prohibitively expensive and require lengthy procurement and integration cycles | There is no freely available, open-source, web-based fraud detection tool meeting minimum accuracy standards for insurance claim classification | Frustrated that high-value fraud cases remain undetected due to resource and infrastructure gaps |

# Chapter 8: Ideation Phase — Empathize & Discover

An Empathy Map is a structured visual tool capturing deep user knowledge across six dimensions: Think & Feel, Hear, See, Say & Do, Pain, and Gain. This chapter presents fully elaborated empathy maps for three primary user personas: the Insurance Claims Investigator, the Policyholde, and the Fraud Analytics Manager.

## 8.1 Empathy Map 1 — Insurance Claims Investigator

| Dimension | Detailed Insights |
| --- | --- |
| THINK & FEEL | The claims investigator is acutely aware that fraudulent claims cost the insurer directly and inflate premiums for honest customers. Their primary concern is missing a high-value fraud case during a high-volume claims period. They feel personally accountable for fraud that passes undetected and aspire to a data-driven tool that functions as a cognitive safety net — augmenting rather than replacing their investigative judgment. |
| SEE | The investigator operates within an environment of large claim queues, spreadsheet-based manual tracking tools, and expensive proprietary fraud detection platforms available only to large insurers. They observe colleagues using generic rule-based checklists that miss novel fraud patterns. They see a clear market gap for an accessible, ML-powered, web-based fraud scoring tool. |
| HEAR | Management regularly emphasizes fraud loss ratios as a key performance indicator. Colleagues relay that investigation queues are growing faster than team capacity. Insurance industry publications report that ML-based fraud detection reduces false negative rates significantly. IT teams advocate for browser-based tools requiring no local installation. |
| SAY & DO | In practice, the investigator reviews claim forms, applies a mental checklist for red flags (high claim amount, recent policy, no police report), and makes a triage decision within minutes. They verbally communicate flagged claims using informal severity labels. When a tool provides a clear Fraudulent/Genuine flag, they act decisively — escalating the claim to the special investigations unit. |
| PAIN | Primary pain points: (1) absence of a real-time, multi-factor digital fraud risk assessment tool; (2) cognitive fatigue from applying mental fraud heuristics manually for every claim during high-volume periods; (3) cost and complexity barriers of commercial fraud detection platforms; (4) inability to explain or audit why a claim was or wasn't flagged under current manual processes. |
| GAIN | Ideal tool provides: a browser-accessible, instant fraud classification for submitted claim parameters; a clear Fraudulent/Genuine output that communicates risk without requiring interpretation; and a system that serves as a first-pass filter enabling investigators to focus manual effort on the highest-risk claims. |

## 8.2 Empathy Map 2 — Policyholder / Genuine Claimant

| Dimension | Detailed Insights |
| --- | --- |
| THINK & FEEL | The genuine claimant is anxious about their legitimate claim being incorrectly flagged as fraudulent. They feel that automated systems may misclassify their case and delay or deny their rightful payout. They aspire to transparency: an understanding of why a claim was flagged and a clear escalation path if the classification is incorrect. |
| SEE | They see long claim processing times with no visibility into review status. They observe news reports of insurance companies over-automating fraud detection, leading to wrongful denials. They see no accessible channel to challenge or understand an automated fraud classification. |
| HEAR | Their insurer advises them to 'wait for review.' Consumer advocacy groups warn about over-aggressive automated fraud detection systems. Friends and family share stories of delayed claim settlements due to automated flags. |
| PAIN | Pain points: (1) no transparency into why their claim was flagged; (2) delayed settlement due to manual investigation triggered by automated flag; (3) no self-service mechanism to provide additional evidence to support their claim; (4) feeling stigmatized by an automated system. |
| GAIN | The genuine claimant wants: prompt settlement of their legitimate claim; a clear and fair review process if flagged; and assurance that false positive rates are minimized so that honest claimants are not disproportionately burdened by fraud detection systems. |

## 8.3 Empathy Map 3 — Fraud Analytics Manager

| Dimension | Detailed Insights |
| --- | --- |
| THINK & FEEL | Concerned about the financial and reputational risk of undetected fraud at scale. Feels institutional pressure to demonstrate measurable fraud loss reduction with constrained technology budgets. Aspires to deploy scalable, cost-effective ML solutions that require no specialist hardware or proprietary vendor contracts. |
| SEE | Sees department-level fraud loss statistics consistently exceeding industry benchmarks. Observes claims processing centers operating with outdated manual triage tools. Market offers no affordable, validated web-based insurance fraud detection solution suitable for multi-office deployment. |
| HEAR | Industry bodies mandate increased fraud detection rates. Insurtech publications recommend ML-assisted screening for high-volume claims operations. IT teams report that community health workers and claims staff need tools operable on any browser without training. |
| PAIN | Commercial fraud detection software is prohibitively expensive. Existing tools require specialist hardware or lengthy integration with core insurance systems. No open-source, validated, binary fraud classifier suitable for distributed multi-office deployment exists. |
| GAIN | Open-source, zero-cost web application. Runs on any browser with minimal hardware requirements. Deployable on local LAN without cloud dependency. Decision Tree model provides interpretable, auditable fraud classification outputs for compliance reporting. |

# Appendix: Solution Fit & Customer Journey

## Solution Fit Canvas

| Canvas Element | Content |
| --- | --- |
| Customer Segment | Primary: Claims Investigators and Underwriters. Secondary: Policyholders submitting legitimate claims. Tertiary: Fraud Analytics Managers overseeing multi-office deployment. |
| Problem | No rapid, automated, multi-factor insurance fraud classification tool exists for real-time claims processing. Manual investigation is slow, variable, and fails to scale to high claim volumes. |
| Your Solution | A Flask-based fraud detection web application using a validated Decision Tree Classifier trained on 1,000 insurance claim records, achieving best-in-class test accuracy among 6 evaluated algorithms. Accessible on any browser with sub-second inference. |
| Channels | Web browser at http://localhost:5000 or claims intranet URL. REST API planned for CRM integration. |
| Emotions: Before | Overwhelmed, under-resourced, concerned about fraud slipping through, frustrated by manual queue volume. |
| Emotions: After | Confident, equipped with a fast first-pass fraud signal, empowered to direct manual investigation effort to the highest-risk claims. |

## Customer Journey Map — Claims Investigator Using the System

| Stage | Step | Description | Emotion | Touchpoint |
| --- | --- | --- | --- | --- |
| Entice | Discovery | Investigator learns about system via IT deployment or management rollout | Curious, cautious | Intranet / IT notification |
| Enter | Access | Opens browser, navigates to application URL, views claim input form | Engaged, focused | index.html — input form |
| Engage-1 | Data Entry | Enters 4 claim parameters for the submitted claim within under 1 minute | Concentrated | 4-field HTML5 form |
| Engage-2 | Submission | Submits form; Flask processes POST request; model performs inference | Anticipatory | Flask /predict route |
| Engage-3 | Result | Views Fraudulent Claim or Genuine Claim classification result on page | Informed, decisive | index.html result section |
| Exit | Action | Escalates Fraudulent claims to special investigations unit; clears Genuine claims for processing | Confident, empowered | Claims management workflow |
| Extend | Advocacy | Recommends system to colleagues; provides feedback on false positive cases | Satisfied, advocating | Peer sharing / IT report |